**Election Project status report**

|  |  |
| --- | --- |
| **Project Name** | ***Techsavanna E-election System*** |
| **Project lead** | Duncan Rotich |
| **Lead developer** | Shadrack kodondi |
| **Estimated completion date** | 5th august,2021 |

|  |
| --- |
| **STATUS SUMMARY** |
| We are putting a new web based and mobile based election platform. The project is currently on the demonstration stage and on date 29th July,2021, we participated in a demo for a client by the name. the presentation progressed well lead by Fred kairu who introduced to the clients what we have and the Techsavanna organization at large on systems we currently have and our customer base. shadrack kodondi took the practical presentation platform. The response from the client was positive and we are looking for further demonstration of the same in few days to come. The demonstration involved both the web enabled voting and mobile voting. |

|  |
| --- |
| PROJECT OVERVIEW |
|  |  |  |  |  |
| Task | % Done | Due Date | Driver | Notes |
| Project requirements | 100% |  |  | Client requirements already met |
| Development | 80% |  |  | Few patches remain |
| implementation | 50% |  |  | Project will possibly be implemented in few weeks |

|  |  |  |
| --- | --- | --- |
|  **pending ISSUEs** |  |  |
|  |  |  |
| **Issue** | **Assigned To** | **Due Date** |
| Enhancing security | Shadrack kodondi | 5th august,2021 |
| User interface enhancements | Shadrack kodondi | 5th august,2021 |
| USSD development and enhancement | Shadrack kodondi | 5th agust,2021 |
| USSD web integration | Shadrack kodondi  | 5th august,2021 |

|  |
| --- |
| **CONCLUSIONS** |
| We look forward to having a fully-fledged election system for the company with all the enhancements in one week time. At this point, the project will be due for deployment on client request. |